BRIEFLY The Self-Building Second Brain Product Requirements Document v2.0 · May 2026 · Confidential

Briefly is not where you store knowledge. It is the second brain that builds itself from what you read, save, and think — and gets smarter every day whether you feed it or not.

| Product | Briefly — Self-Building Second Brain |
| --- | --- |
| Version | PRD v2.0 |
| Date | May 2026 |
| Status | In Development |
| Build timeline | V1: 3 weeks · V2: +3 weeks · V3: +4 weeks · V4: +6 weeks |
| Target user | Knowledge workers, founders, researchers, creators |
| Monetisation | Free tier + Pro at $9/month |

# 1. Executive Summary

Briefly started as a personalised AI digest tool. Through product development and user insight, it has evolved into something more ambitious and more defensible: a self-building second brain.

The fundamental insight is this: every existing second brain tool — Notion, Obsidian, Roam, Readwise — requires the user to do the work. Save things, tag things, organise folders, build structure, remember to review. Most users abandon these systems within weeks because maintaining the system becomes a second job.

Briefly inverts this entirely. The second brain grows automatically from what the user already follows — newsletters, YouTube subscriptions, Reddit communities, RSS feeds, any website. The user does nothing except connect their accounts once. Every day, Briefly reads, structures, and remembers. The user just shows up for the morning briefing.

Manual capture — thoughts, voice notes, links, documents — is additive. It makes the second brain richer. But the product is valuable without it, from day one.

The product promise: Even if you do nothing, Briefly keeps learning from what you already follow. Add your own thoughts and it becomes even smarter.

# 2. The Problem

## 2.1 Information overload

The average knowledge worker subscribes to 12+ newsletters, follows 50+ YouTube channels, tracks 20+ subreddits, and reads content from dozens of websites. Reading everything takes 2+ hours daily that nobody has. The unread pile grows faster than it can be consumed, creating persistent background anxiety.

## 2.2 The maintenance trap

People try to solve this with second brain tools. They open Notion, build a database, tag a few articles, write some notes — and abandon the system within three weeks because keeping it up to date is another job on top of the job they already have.

## 2.3 Knowledge that doesn't compound

Even people who do read consistently have no memory layer. They read something insightful on Tuesday, forget it by Friday, and have no system to surface it when it becomes relevant three weeks later. Knowledge is consumed but not retained. The reading never compounds.

## 2.4 Why existing tools fail

| Tool | What it does | Why it fails |
| --- | --- | --- |
| Notion / Obsidian | Flexible note-taking and knowledge storage | Requires constant manual input to stay alive. Dies when user stops feeding it. |
| Readless / Meco | Newsletter digest | Generic — same summary for all users. No memory, no personalization, no learning. |
| Feedly / Inoreader | RSS reader with AI summaries | Still a firehose. Shows everything, decides nothing. User still does all the filtering. |
| Readwise | Resurfaces highlights from things you've read | Requires you to highlight first. Passive-ish but still depends on user action at input. |
| Pocket (shut down 2025) | Save articles to read later | Solved collection, not consumption. The pile just moved. Anxiety didn't decrease. |

# 3. Product Vision & USP

Briefly is a self-building second brain. It automatically reads the sources you care about, lets you add your own thoughts and content, structures everything into memory, and gives you one useful briefing every day.

## 3.1 The USP in one sentence

Briefly reads everything you follow so you don't have to — and remembers everything it reads so you don't have to either.

## 3.2 What makes it genuinely different

- the knowledge base grows automatically from connected sources. Zero manual maintenance required.Self-building:

- Briefly remembers what it showed you, connects today's story to what you read last week, surfaces things when they become relevant again.Personal memory:

- every digest item explains why this matters to you specifically — your role, your goals, your history. Not why it's generally important.Visible intelligence:

- Briefly doesn't summarize everything. It reads 50 items, shows 10, and tells you exactly what it skipped and why.Confident filtering:

- Day 1 it's a digest. Day 30 it understands you. Day 90 it's your personal intelligence layer.Compounds over time:

## 3.3 The product loop

Briefly reads your connected sources automatically (Gmail, YouTube, Reddit, RSS) ↓ Structures useful items into your personal knowledge base ↓ You can optionally add thoughts, links, documents, voice notes ↓ Briefly connects everything — auto-fetched and manually added ↓ Every morning: one personalised briefing with cited, relevant items ↓ You ask questions across everything it knows (Ask Briefly) ↓ It learns from what you read, click, save, skip, and ask ↓ Knowledge base grows. Briefing gets sharper. Repeat.

# 4. Target User

## Primary persona — The Overloaded Curious Professional

| Who | Founder, PM, designer, engineer, investor. Age 24–40. Curious, time-constrained. |
| --- | --- |
| Daily reality | 12+ newsletters unread, 50+ YouTube subscriptions unwatched, tabs open for 'later reading' that never happens. |
| Core pain | Feels behind on information. Knows they're missing important things. Spends guilt-time scrolling instead of learning deliberately. |
| Second brain history | Has tried Notion, Obsidian, or Roam. Abandoned all of them within 3 weeks. Knows they need a system but doesn't want another system to maintain. |
| Pays for | Spotify, Netflix, ChatGPT Plus — tools that save them time without requiring maintenance. |
| Success looks like | Says 'I read about that in my Briefly this morning' — meaning it replaced, not supplemented, morning reading. |

## Secondary persona — The Active Note-Taker

| Who | Writer, researcher, consultant, student. Actively captures ideas but struggles to connect and surface them. |
| --- | --- |
| Core pain | Has hundreds of notes across Notion, Apple Notes, and random docs. Can never find what they're looking for. Ideas don't compound. |
| What they want from Briefly | A place to dump everything — articles, voice notes, thoughts — that organises itself and connects ideas automatically. |
| Success looks like | Asks 'what have I been thinking about AI agents?' and gets a coherent synthesis of everything they've saved over 3 months. |

# 5. Product Roadmap — Four Versions

Each version is independently valuable. V1 can launch. V4 is the full vision. Build in sequence, validate at each stage.

VERSION 1 The Self-Building Digest — Weeks 1–3 · Launch target

The MVP. Proves the core loop: connect sources → pipeline reads everything → personalised morning briefing arrives. Users feel 'this understands me' from day one because of the onboarding profile and the personalised 'why this matters to you' on every item.

### V1 — What gets built

- Gmail OAuth — reads newsletters from inbox automatically, no forwarding required

- YouTube OAuth — pulls all subscribed channels, fetches video transcripts

- Reddit OAuth — reads all subscribed subreddits automatically

- RSS / URL ingestion — any blog, news site, podcast, or webpage by URL

- Hacker News — top stories, no auth required

- Rich onboarding — 5-question interest profile: role, goal, topics, never-show, recent insight that changed their thinking

- Processing pipeline — clean, deduplicate, embed, score relevance against user profile

- Personalised briefing — 8-12 items, each with headline, summary, and 'why this matters to you'

- Basic memory — seen-item tracking so nothing is shown twice

- Citation layer — every item links to exact source

- Email delivery via Resend — sent at user's chosen time

- Web dashboard — view digest, manage sources, edit profile

- Skipped-items note — 'I skipped 39 stories today, here's why'

### V1 — Success criteria

- 10 real users receiving and opening their daily digest

- At least 3 users say 'this replaced my morning reading' unprompted

- Digest open rate above 60%

- At least 1 paying user at $9/month without being asked directly

VERSION 2 Manual Capture Layer — Weeks 4–6 · After V1 validation

Adds the user's own voice to the second brain. They can now push their own content into Briefly alongside what it fetches automatically. The knowledge base starts to feel personal — it's not just the internet you follow, it's your thoughts about it.

### V2 — What gets built

- Paste any link — user pastes a URL, Briefly fetches and adds it to their knowledge base

- Write a note — free-form text capture, directly into the knowledge base

- Voice note — speak a thought, Briefly transcribes and structures it

- Upload document — PDF, Word, or text file ingested and indexed

- Quick capture extension — browser extension to save any page instantly

- Capture inbox — all manually added items visible in one place

- Manual items appear in digest — relevant manually-added content surfaces in the morning briefing

- Tagging and context — user can optionally add context when saving ('this relates to my Briefly project')

### V2 — Success criteria

- 30%+ of active users use manual capture at least once per week

- Users who use manual capture have 20%+ higher retention than those who don't

- At least 5 users explicitly mention manual capture as a reason they're staying

VERSION 3 Ask Briefly — Search & Synthesis — Weeks 7–10 · After V2 validation

Turns the accumulated knowledge base into a searchable, queryable intelligence layer. The user can ask questions across everything Briefly has ever read, fetched, or been told. This is where the second brain becomes genuinely useful beyond the morning.

### V3 — What gets built

- Ask Briefly interface — conversational search across the full knowledge base

- Semantic search — finds relevant items even without exact keyword match

- Synthesis answers — not just search results but synthesised responses with citations

- Temporal queries — 'what have I read about X in the last month'

- Cross-source synthesis — 'what are different sources saying about this topic'

- Follow-up questions on digest items — reply to any item for deeper exploration

- Personal knowledge queries — 'what are the main themes from everything I saved this week'

- Weekly memory digest — end of week synthesis of themes, updates, and what to revisit

### V3 — Example queries

- "What have I collected about agentic AI in the last 3 months?"

- "Summarise all product ideas I saved this month"

- "What are the strongest arguments against the thing I read about X last week?"

- "Which themes keep recurring across everything I follow?"

- "What changed in my areas of interest this week vs last week?"

VERSION 4 Knowledge Graph & Proactive Intelligence — Weeks 11–16 · After V3 validation

The full second brain vision. Briefly doesn't just store and retrieve — it actively discovers connections, tracks evolving topics, and proactively resurfaces things when they become relevant. The product becomes a genuine intelligence layer that works for the user in the background.

### V4 — What gets built

- Knowledge graph — entities, topics, and ideas connected across all ingested content

- Connection discovery — 'this connects to something you saved 3 weeks ago'

- Topic tracking — automatically detects themes the user keeps returning to

- Story threads — ongoing narratives tracked across multiple sources and time

- Proactive resurfacing — 'you saved 3 things about X, today's news changes the picture'

- Idea evolution — shows how the user's thinking on a topic has changed over time

- Entity tracking — specific people, companies, products tracked across all sources

- Contradiction detection — flags when new information conflicts with past content

- Twitter/X integration — OAuth connection to reading list and follows

- Podcast ingestion — RSS with automatic transcription

- Mobile app — iOS and Android for capture on the go

# 6. Agent Pipeline Architecture

The pipeline runs nightly for each user. Every agent is a pure function receiving and returning a shared PipelineContext object. Any agent can fail without killing the pipeline — output degrades gracefully rather than not arriving.

| # | Agent | Responsibility | V |
| --- | --- | --- | --- |
| 01 | SourceCollectorAgent | Fetches new content from all connected sources — Gmail (newsletters), YouTube (subscriptions), Reddit (subreddits), RSS feeds, scraped URLs. Returns normalised RawItem list. | V1 |
| 02 | ContentCleanerAgent | Strips boilerplate, normalises encoding, extracts clean text, generates SHA256 hash for deduplication, produces initial summary, generates embedding. | V1 |
| 03 | DeduplicationAgent | Cosine similarity check across today's pool. Items above 0.82 threshold merged into one canonical item with all source attributions listed. | V1 |
| 04 | RelevanceAgent | 5-dimension scoring: semantic similarity (40%), topic keyword match (30%), quality (15%), recency (10%), source engagement (5%). Items below threshold dropped. Quality gate rescues items if pool too small. | V1 |
| 05 | NoveltyAgent | Checks user memory for seen items. Detects updates to past stories. Assigns novelty score. Flags 'update to story from Monday' connections. | V1 |
| 06 | MemoryAgent | Pulls relevant past context for today's items. Builds memory_connections map. Identifies active story threads. | V1 |
| 07 | BriefingPlannerAgent | Selects 8-12 items from scored pool. Assigns to sections based on user role and interests. Determines digest structure. | V1 |
| 08 | BriefingWriterAgent | Writes every item: headline, 2-sentence summary, personalised 'why this matters to you'. Writes subject line, preview text, skipped-items note. Uses user profile for full personalisation. | V1 |
| 09 | CitationVerifierAgent | Verifies every claim has a source link. Checks names, numbers, dates. Flags unverifiable claims for removal. | V1 |
| 10 | DeliveryAgent | Renders HTML email and web version. Sends via Resend. Stores digest in DB. | V1 |
| 11 | LearningAgent | Runs post-open. Updates user interest profile from behavioral signals — clicks, skips, saves, follow-ups. Updates source weights. | V1 |
| 12 | CaptureStructuringAgent | For manually added items — extracts topics, entities, generates summary, creates structured memory object. Connects to related existing memories. | V2 |
| 13 | AskBrieflyAgent | Handles conversational queries across knowledge base. Semantic retrieval + LLM synthesis + citation assembly. | V3 |
| 14 | KnowledgeGraphAgent | Builds entity graph, discovers connections between items, tracks story threads over time. | V4 |
| 15 | ProactiveSurfacingAgent | Detects when new content is relevant to past saved items. Generates proactive 'you should see this' additions to digest. | V4 |

# 7. Source Connection Model

Briefly uses account-connected OAuth for major platforms — not manual URL entry. The user connects their account once; Briefly automatically knows everything they follow on that platform. RSS and URL scraping remain as the universal fallback for sources without OAuth.

| Source | Connection method | What we get | V |
| --- | --- | --- | --- |
| Gmail | OAuth (gmail.readonly) | All newsletters in inbox automatically. Filters by unsubscribe header to identify newsletters. | V1 |
| YouTube | OAuth (youtube.readonly) | All subscribed channels. Recent video transcripts via YouTube Data API v3. | V1 |
| Reddit | OAuth (mysubreddits) | All subscribed subreddits. Top posts and comment threads via PRAW. | V1 |
| RSS / Blog | URL paste (no auth) | Any blog, Substack, news site, or podcast with an RSS/Atom feed. | V1 |
| Any URL | URL paste (no auth) | Any public webpage. Content extracted via Readability algorithm. | V1 |
| Hacker News | One-click (no auth) | Top stories, Ask HN, Show HN. Public API. | V1 |
| Twitter / X | OAuth (read-only) | Reading list and follows. API cost: $100/month — add when MRR supports it. | V4 |
| Podcasts | RSS URL (no auth) | Any podcast with an RSS feed. Transcripts via Whisper API. | V4 |
| LinkedIn | Not planned | API closed to third parties. Not feasible. | — |

# 8. Full Feature List by Version

| Feature | Description | Version | Priority |
| --- | --- | --- | --- |
| Gmail OAuth ingestion | Connect once. Reads newsletters automatically from inbox. | V1 | P0 |
| YouTube OAuth ingestion | Pulls all channel subscriptions, fetches video transcripts. | V1 | P0 |
| Reddit OAuth ingestion | Reads all subscribed subreddits automatically. | V1 | P0 |
| RSS / URL ingestion | Any feed URL or webpage. Universal fallback. | V1 | P0 |
| Hacker News | Top stories, one-click add, no auth. | V1 | P0 |
| Rich onboarding profile | 5 questions: role, goal, topics, never-show, recent insight. | V1 | P0 |
| Personalised digest | 8-12 items, each with why-it-matters-to-you. | V1 | P0 |
| Cross-source deduplication | Same story from 5 sources → 1 item with all citations. | V1 | P0 |
| Citation layer | Every claim links to exact source. No hallucinations. | V1 | P0 |
| Seen-item memory | Never shows the same item twice. | V1 | P0 |
| Skipped-items note | Explains what was filtered and why. | V1 | P0 |
| Email delivery | Via Resend. User-configurable time and timezone. | V1 | P0 |
| Web dashboard | View digest, manage sources, edit profile, history. | V1 | P0 |
| Interest learning | Behavioral signals update profile after each digest. | V1 | P1 |
| Paste link capture | User pastes URL, Briefly fetches and indexes it. | V2 | P0 |
| Write a note | Free-form text capture into knowledge base. | V2 | P0 |
| Voice note capture | Speak a thought, Briefly transcribes and structures it. | V2 | P1 |
| Document upload | PDF, Word, text file ingested and indexed. | V2 | P1 |
| Browser extension | One-click save from any webpage. | V2 | P1 |
| Manual items in digest | Relevant manually-added content surfaces in briefing. | V2 | P1 |
| Ask Briefly — search | Conversational search across full knowledge base. | V3 | P0 |
| Ask Briefly — synthesis | Synthesised answers with citations, not just results. | V3 | P0 |
| Temporal queries | What have I read about X in the last month. | V3 | P1 |
| Follow-up on digest items | Reply to any item for deeper exploration. | V3 | P1 |
| Weekly memory digest | End-of-week synthesis of themes and what to revisit. | V3 | P1 |
| Knowledge graph | Entities, topics, and ideas connected across all content. | V4 | P1 |
| Connection discovery | This connects to something you saved 3 weeks ago. | V4 | P1 |
| Proactive resurfacing | New content relevant to past saved items surfaces automatically. | V4 | P1 |
| Story thread tracking | Ongoing narratives tracked across sources and time. | V4 | P1 |
| Twitter / X integration | OAuth. Add when MRR supports API cost. | V4 | P2 |
| Mobile app | iOS and Android for capture on the go. | V4 | P2 |

# 9. Onboarding Flow

The onboarding creates the initial interest profile that makes the first digest feel personal. Without good onboarding data, day-one personalisation defaults to generic. The five questions are chosen to extract the most signal with the least friction.

- Sign up with email or Google

- Interest profile — 5 questions:

What is your role? (founder / PM / engineer / investor / researcher / writer / other)

What are you trying to get better at or stay informed about?

What topics matter most to you? (free text — infers clusters)

What do you never want to see? (crypto price updates / celebrity news / sports / etc)

Share a piece of content that recently changed how you think about something.

- Connect sources — account-connected model:

[Connect Gmail]   — "We will find your newsletters automatically"

[Connect YouTube] — "We will pull all your channel subscriptions"

[Connect Reddit]  — "We will read your subscribed subreddits"

[+ Add RSS / any URL] — for blogs, news sites, anything else

- Set delivery time — timezone-aware, default 7am

- Confirmation screen — 'Your first Briefly arrives tomorrow at 7am. We found 14 newsletters, 52 YouTube channels, and 18 subreddits.'

The magic moment in onboarding: the user connects YouTube and immediately sees 'Found 52 channels you subscribe to.' Briefly instantly knows their entire reading/watching world. They haven't had to do anything except click once.

# 10. Success Metrics

## North Star

Daily Active Digest Reads — the number of users who open and read their digest on a given day. This is the single metric that captures whether Briefly is genuinely part of someone's morning.

## V1 targets

| Week 3 | First real user receiving a real digest from their actual sources |
| --- | --- |
| Week 4 | 10 users receiving daily digest, open rate > 60% |
| Week 5 | 3+ users say 'this replaced my morning reading' unprompted |
| Week 6 | 1 paying user at $9/month without being asked directly |

## Ongoing health metrics

- Digest open rate > 60% (industry average is 35%)

- Day-7 retention > 50%

- Day-30 retention > 30%

- Avg items clicked per digest > 1.5

- Follow-up rate (V3) > 20% of digests result in at least one Ask Briefly query

- Manual capture rate (V2) > 30% of Pro users add at least one item per week

- Churn reason tracked on every cancellation

# 11. Monetisation

## Free tier

- Up to 3 source connections

- Daily digest, 5 items max

- 7-day digest history

- No manual capture, no Ask Briefly

## Pro — $9/month or $90/year

- Unlimited source connections across all types

- Full digest, 8-14 items

- Unlimited history and search

- Manual capture (V2): links, notes, voice, documents

- Ask Briefly (V3): search and synthesis across knowledge base

- Custom delivery time and digest format

- Interest learning — digest improves over time

## Economics

| LLM API cost per user/day | ~$0.15-0.30 (well-optimised pipeline, batched overnight) |
| --- | --- |
| Break-even | ~400 paying users at $9/month covers infra + API costs |
| Target Year 1 | 1,000 paying users = $9,000 MRR = $108K ARR |
| Target Year 2 | 5,000 paying users = $45,000 MRR = $540K ARR |
| LTV assumption | 18 month average retention = $162 LTV per user |
| CAC target | < $20 via content-led growth (building in public, referrals) |

# 12. Distribution Strategy

Do not launch on Product Hunt first. Build in public, get real users through personal network, earn a Product Hunt launch that wins.

## Phase 1 — Personal network (Weeks 1-4)

- Message 20 people personally who complain about newsletter overload

- Get 10 of them to try it and give honest feedback

- Fix what they find confusing before going wider

## Phase 2 — Build in public (Weeks 3-8)

- Write about how Briefly works: the relevance engine, the deduplication approach, the personalisation model

- Post on Twitter/X and LinkedIn — technical building content attracts exactly the right early users

- Share weekly metrics openly — signups, retention, what's working, what isn't

- The people most likely to pay for Briefly are the same people who read this content

## Phase 3 — Community and referral (Weeks 6-12)

- Post in communities where target users are: Indie Hackers, HN, relevant Slack groups, Product Hunt upcoming

- Referral program: free month for each paying user referred

- The digest itself is the marketing — if it's good, users forward it

## Phase 4 — Product Hunt launch (Week 10+)

- Launch only when: working product, 50+ active users, 10+ paying users, real testimonials

- A failed Product Hunt launch anchors the product's credibility permanently — launch once, launch right

# 13. Open Questions

- Google's gmail.readonly scope requires a third-party security audit for production (cost: $15K-75K). Strategy: use test-user mode (100 users max) during V1 launch, apply for verification in parallel.

- Should the free tier allow Gmail connection or require Pro? Gmail is the highest-value source — restricting it may hurt activation.

- Voice note transcription (V2) — use Whisper API (cheap, accurate) or a real-time streaming approach?

- Should Ask Briefly (V3) be conversational multi-turn or single-query? Multi-turn is more powerful but significantly more complex to build.

- Regional pricing — launch at $9/month global or offer lower pricing for India market where the founder has distribution?

- What is the right default digest length for a first-time user with no behavioral history?

Briefly · PRD v2.0 · May 2026 · Confidential